WW31 Weekly Status - John Monroe

Infrastructure Reliability Engineering  |  IRE Telemetry Lead / AI Evangelist

Work Week: WW31 - Week of Jul 26-Aug 01, 2026

Progress:

IRE Dashboard - 7 change(s) this week:

- feat(ire-sla, ire-observability): SLA API expansion, DT topology providers (2026-07-28)

- docs(ops): README, ADR-0003, data sources, env config, ops scripts (2026-07-28)

- feat(ui): page enhancements - signal readiness, CMDB quality, risk register, network, docs (2026-07-28)

- feat(core): server, schema, ITSM/CMDB clients, RCA deep dive, risk/change data (2026-07-28)

- feat(ui): add AppShowback, MajorIncidents, AgenticArchitecture pages; shared nav (2026-07-28)

- feat(cmdb): rebuild v_cmdb_rel_flat from apigee_cmdb_rel_ci; full backfill scripts (2026-07-28)

- feat(ask-ire-data): model selection, IAP column injection, CMDB host fix, result limit increase (2026-07-28)

IRE-AutomateProject - 1 change(s) this week:

- Initial commit: IRE PowerAutomate / weekly-report toolkit (2026-07-28)

IRE-python-template - 1 change(s) this week:

- docs(crg): document opt-in semantic-search embeddings step (2026-07-28)

skills_analysis - 1 change(s) this week:

- Initial commit: IRE skills analysis + AI journey docs (2026-07-28)

Blockers/Risks:

OneNote automation blocked by admin-consent gap: posting to the IRE team OneNote notebook requires the Microsoft Graph Notes.ReadWrite.All application scope, which IT has not approved (confirmed via a Graph 403). Workaround in place: weeklies publish as Word docs to IRE > Shared Documents > weeklies. Ask: approve Notes.ReadWrite.All, or bless the OneNote desktop COM alternative (no admin scope).

Next Week:

Extend app-to-host mapping coverage on the remaining unresolved Dynatrace nodes; curate approved mappings via the review UI.

AI Adoption Exploration: initialize git, widen snapshot cadence to surface real week-over-week deltas.

Publish the plan-before-code and last-mile-authorization skills to the team.